FINAL DEV STACK (confirmed)

Frontend / Overlay

| Layer | Tool | Purpose |
| --- | --- | --- |
| Language | C# (.NET 8) | Core logic and orchestration |
| UI Framework | WPF (Windows) | Native, responsive overlay UI |
| Web UI Layer | HTML / CSS / JS (via WebView2 or Blazor) | Clean styling + animation |
| Audio Capture | NAudio | Capture mic/system audio |
| Realtime Updates | SignalR | Stream AI responses to UI |

Reasoning: WPF gives native-level performance. WebView2 (HTML/CSS/JS) makes it easier to design sleek interfaces.

Middleware / Backend (Local services)

| Layer | Tool | Purpose |
| --- | --- | --- |
| Whisper Service | Python + WhisperX | Speech-to-text + speaker diarization |
| AI Orchestrator | C# or Python service | Coordinates transcript → context → LLM |
| Realtime Cache | Redis | Stores rolling transcripts, meeting context |
| LLM Engine | Ollama (running Phi-3 Mini, Gemma 2, or Llama 3 8B) | Real-time response generation |
| Summary Engine | Claude 3.5 or GPT-4o-mini (cloud fallback) | End-of-meeting summary generation |
| Database | SQL Server | Stores final summaries, transcripts, metadata |

Reasoning: This split lets you use Whisper and Ollama locally for speed, Redis for live memory, and SQL only at the end.

Infrastructure / Deployment

| Component | Tool |
| --- | --- |
| Local containerization (optional) | Docker (for Redis, Whisper, Ollama) |
| Logging / Monitoring | Serilog or Seq |
| Package management | NuGet (C#), pip (Python) |
| Source control | GitHub / Azure DevOps |
| CI/CD (deployment) | GitHub Actions or Azure Pipelines |

DATA FLOW RECAP

DEVELOPMENT PLAN

| Phase | Deliverable | Time Frame |
| --- | --- | --- |
| PHASE 1 – Foundation Setup | Goal: Project environment & skeleton ready. Deliverables: - Set up .NET solution + WPF overlay UI project. - Add WebView2 container (for HTML/CSS/JS front-end). - Create placeholder panels for: - Mic control - Real-time suggestions - Meeting context input - Create basic local REST endpoint (ASP.NET or Python FastAPI). - Setup GitHub repo + CI pipeline. Output: A blank overlay app that opens, captures mic, and displays static data. “Hello, World” but for your meeting assistant. | (Week 1–2) |
| PHASE 2 – Audio Capture + Whisper Integration | Goal: Real-time transcription pipeline working. Deliverables: - Integrate NAudio to capture audio stream. - Send audio chunks to WhisperX microservice (Python). - Receive transcribed text with speaker tags. - Store transcript in Redis (e.g., meeting:transcript key). - Display live transcript feed in overlay. Output: You speak → overlay shows live text in real time. | (Week 3–4) |
| PHASE 3 – LLM Integration + Real-time Suggestions | Goal: AI starts giving in-meeting responses. Deliverables: - Set up Ollama locally and connect via REST API. - Feed LLM recent transcript + meeting context from Redis. - Generate short suggestion text (1–2 sentences). - Display suggestions in overlay instantly via SignalR/WebSocket. - Add simple toggle for “Cloud mode” (Claude/GPT for fallback). Output: App listens → understands context → shows live AI suggestions. | (Week 5–6) |
| PHASE 4 – Summary & Storage | Goal: End-of-meeting summary + SQL storage. Deliverables: - Collect full transcript from Redis at meeting end. - Send to cloud LLM for final summary generation. - Store: - Summary text - Transcript (optional) - Meeting metadata (time, duration, tags) → into SQL Server. - Add “View summary” UI panel in overlay. Output: After meeting, user gets summary saved in database and readable in UI. | (Week 7) |
| PHASE 5 – Polish, Optimize, and Package | Goal: Ready-to-deploy MVP build. Deliverables: - Add UI polish (icons, loading indicators, fade animations). - Optimize Redis memory eviction (old transcripts auto-expire). - Package app with installer (MSIX or ClickOnce). - Final test: simulate meeting with real audio, confirm flow. - Create a one-page documentation / README. Output: Installable, deployable MVP meeting assistant. | (Week 8) |

Summary Timeline (Compact View)

| Week | Milestone | Deliverables |
| --- | --- | --- |
| 1–2 | Setup & UI | Overlay base app, environment ready |
| 3–4 | Audio + Whisper | Live transcription pipeline |
| 5–6 | LLM + Redis | Real-time suggestions + caching |
| 7 | SQL & Summary | Final storage, meeting summaries |
| 8 | Polish & Package | Optimization, packaging, testing |

Post-MVP Ideas (Future)

Once MVP works:

- Add meeting summaries dashboard (past meetings).

- Add “Interview Mode” — LLM tailors answers to interview context.

- Add speech playback for Whisper output.

- Add multi-platform via .NET MAUI.

- Add analytics — measure AI response speed or user satisfaction.

Project Folder Layout (Production-Ready)

MeetingAI/

├── src/

│   ├── OverlayApp/          # C# WPF frontend

│   ├── BackendAPI/          # ASP.NET Core API

│   ├── WhisperService/      # Python service

│   ├── RedisConfig/         # Hot storage setup

│   ├── SqlServerDB/         # Database schema + EF models

│   └── OllamaConnector/     # Handles local LLM calls

├── tests/

│   └── UnitTests/

└── docs/

└── Architecture.md

✅ TL;DR – The Deliverable Plan

| Category | Stack | Notes |
| --- | --- | --- |
| Frontend | C# + WPF + HTML/CSS/JS | Overlay app |
| Speech Processing | Python + WhisperX | Real-time transcription |
| Realtime Memory | Redis | Hot data layer |
| AI Reasoning | Ollama + Phi-3 | Local suggestions |
| Final Storage | SQL Server | Summaries + transcripts |
| Cloud Option | Claude / GPT | High-quality summaries |
| Target MVP | 8 weeks | Deployable Windows app |